ACCESS TO FINANCE RWANDA

Request for Proposals

For

#### CONSULTANCY TO DEVELOP A MOBILE APPLICATION FOR THE AGRICULTURE MANAGEMENT INFORMATION SYSTEM

| Subject of Procurement: | #### CONSULTANCY TO DEVELOP A MOBILE APPLICATION FOR THE AGRICULTURE MANAGEMENT INFORMATION SYSTEM |
| --- | --- |
| Procurement Reference Number: | AFR/RFP-MOBILE APP/NOV/2025. |
| Date of Issue: | NOVEMBER 21, 2025 |

REQUEST FOR PROPOSALS

#### PROCUREMENT REFERENCE NUMBER: CONSULTANCY TO DEVELOP A MOBILE APPLICATION FOR THE AGRICULTURE MANAGEMENT INFORMATION SYSTEM

- INTRODUCTION

# About Access to Finance Rwanda (AFR)

Access to Finance Rwanda (AFR) is a Rwandan not for profit company established in 2010 to promote financial inclusion and financial sector development. AFR is currently funded by Sweden, Jersey Overseas Aid, and the MasterCard Foundation.

AFR is part of the broader Financial Sector Deepening (FSD) network in Africa that seeks to create a transformative impact on ending poverty by supporting efforts to improve financial inclusion and financial sector development through helping policy makers, regulators, financial service providers and markets drive a more inclusive and sustainable economic growth.

AFR supports the removal of systemic barriers that hinder access to and use of financial services by low-income people, particularly the rural poor, women, youth and MSMEs, and supports the development and provision of financial services including savings, credit, insurance, investment, payments, and remittances.

AFR is guided by the Market System Development (MSD) approach recognising that efforts to increase financial inclusion and financial sector development must be market-led, profitable and sustainable. For more details visit our website: (www.afr.rw).

About Digital Public Infrastructure

The Digital Public Infrastructure (DPI) Program sits under the Rwanda Information Society Authority (RISA), which leads the country’s digital transformation agenda by driving the design, coordination, and implementation of foundational digital systems. DPI encompasses core enablers such as digital identity, digital payments, and data exchange platforms that ensure secure, inclusive, and interoperable service delivery.

The agriculture management information system (AMIS) is set to be Agriculture sector specific DPI which translates into following the next DPI design principles in the architecture, implementation, deployment of several modules and components:

- Interoperability: AMIS will ensure seamless data and service exchange across government systems, private sector platforms, and farmer-facing applications. It will adopt open standards, semantic data models, and standardized APIs to enable integration without custom connectors. This guarantees that agricultural information can flow securely and consistently across the ecosystem.

- Minimalistic/Reusable building blocks:  AMIS will be designed as a collection of modular, lightweight components that address specific functional needs such as farmer registration, subsidy management, or market information. Each module will be built for reuse across different programs and sectors, avoiding duplication of effort. This approach ensures scalability, cost-effectiveness, and flexibility for future expansion.

- Built for inclusiveness: AMIS will prioritize universal accessibility by supporting multiple access channels (web, mobile, USSD, offline) and local languages. It will be designed for low-literacy and low-connectivity environments, ensuring that marginalized groups, including smallholders and women farmers, are not left behind. Inclusiveness will be embedded at both the design and governance levels.

- Federated and decentralized: Instead of centralizing all data, AMIS will adopt a federated architecture where data remains with the systems of record (e.g., land registry, financial systems, cooperatives). Interoperability layers will enable secure exchange while maintaining autonomy and ownership for participating entities. This model reduces single points of failure and builds trust among stakeholders.

- Security & privacy: AMIS will follow security and privacy by design, embedding safeguards from the ground up. Sensitive agricultural and personal data will be protected through encryption, role-based access controls, data minimization, and consent management. Continuous monitoring and compliance with national data protection law will ensure AMIS remains a trusted platform.

Background:

The Ministry of Agriculture and Animal Resources is committed to ensuring that every farmer can access a wide range of financial, advisory, and support services tailored to their specific needs. To achieve this, it has become essential to digitalize several key components that directly connect to farmers, enabling all participants in the agricultural ecosystem to access accurate farmer information and design personalized, high-impact programs.

The identified farmer-facing components currently being digitalized include:

- Food Basket Sites Management

- Livestock & Animal Resources Management & Health Card

- Livestock Insurance

- Veterinarians & Agronomists Registration and Licensing

- Dairy Value Chain

- Crop Recommendations

- Pest and Disease Control

- Farm Services (including e-Extension and weather services)

- Farm Credit Management

- MIS Reporting and Analytics

- Market Linkage (including Crop Insurance)

- Farm Inputs and Subsidy Management

- Export Crops Value Chain

- AMIS Financials

Through the digitalization of these components, AMIS will ensure that farmers have access to financial services, modern farming advice, and market opportunities, empowering them to grow more resilient and profitable businesses. At the same time, the platform will create value for all key stakeholders in the agricultural sector:

- Development Partners:

  - Harness data-driven agricultural innovation

  - Identify targeted investment opportunities

  - Advance research and development

  - Strengthen monitoring and evaluation of agricultural initiatives

- Private Sector:

  - Improve supply chain efficiency and transparency

  - Drive new product and service innovation

  - Expand financial and insurance offerings tailored to farmers

- Government:

  - Deliver stronger agricultural extension services

  - Foster sustainable agricultural development

  - Enable evidence-based policymaking through real-time data

Objective of the assignment:

The objective of this assignment is to engage a qualified firm to support the AMIS development team in designing, developing, and deploying a mobile application that extends AMIS services to end-users, with a focus on inclusiveness, accessibility, and usability in low-connectivity environments. The firm will bring proven technical expertise in mobile application development, offline-first design, user-centred research, and API integration to ensure the solution is robust, scalable, and aligned with sectoral needs. In addition, the firm will support the AMIS team in establishing best practices for UX/UI design across mobile and web applications, quality assurance for mobile applications, and mobile deployment, while building local capacity through training and knowledge transfer to ensure long-term sustainability.

AFR is in the process of hiring a firm to develop a mobile application for the Agriculture Management Information System (AMIS)

Interested bidders must confirm their intention to submit a bid by Friday November 28, 2025, at 17h00 HRS CAT

Any requests for clarifications to the RFP may be submitted by Friday December 5, 2025, 17h00 HRS CAT.

Bidders should submit their proposals no later than Friday December 12, 17:00 HRS CAT

Responding bidders are advised that this solicitation does not in any way obligate AFR to make a contract award or compensate the responding firms for any costs associated with the preparation and submission of their proposals. Additionally, AFR may award a contract without conducting negotiations; all proposals should be submitted initially using your most favourable terms. AFR reserves the right to award any resultant contract to other than the offeror submitting the lowest price proposal based on technical excellence, schedule superiority or client request.

All communications regarding this RFP should be addressed via email: procurement02@afr.rw

Below is the summary planned procurement schedule:

| Activity | Date |
| --- | --- |
| - Date of issue of RFP | Friday November 21, 2025 |
| - Confirmation of interest | November 28, 2025, at 17h00 HRS CAT |
| - Request for clarifications | December 5, 2025, 17h00 HRS CAT. |
| - Proposal closing date for submission of proposals | Friday December 12, 17:00 HRS CAT |

Note: This procurement is open to ONLY locally registered firms.

Cordially,

Jean Bosco Iyacu

Chief Executive Officer

  - SECTION 1: INSTRUCTIONS TO PROSPECTIVE BIDDERS

Preparation of Proposals: You are requested to submit separate technical and financial proposal, as detailed below. The standard forms in this Request for Proposal may be retyped for completion but the Consultant is responsible for their accurate reproduction.

You are advised to carefully read the complete Request for Proposals. An electronic copy (in PDF) of the Request for Proposals shall be considered as the original version.

Technical Proposals: Technical proposals should contain the following documents and information:

- The Technical Proposal Submission Sheet as par Section 4 of this RFP.

- Technical Proposal not exceeding 15 pages without annexes

- An approach and methodology for performing the services.

- A detailed work plan, showing the inputs of all key staff and achievement of deliverables.

- CVs of key staff members;

- A summary of your experience in similar assignments.

- The documents evidence your eligibility, as listed below.

- The consultant’s comments or suggestions on the TORs and appreciation of the assignment – the objectives, tasks and deliverables

Financial Proposals: Financial proposals should contain the following documents and information:

- The Financial Proposal Submission Sheet as par Section 5 of this RFP.

- A copy of the breakdown of Lump Sum Price form as par Section 5 for each currency of your proposal, showing all costs for the assignment, broken down into professional fees, and reimbursable costs. The costs associated with the assignment shall be in US Dollars for foreign firms and Rwandan Francs for local firms.

Validity of Proposals: Proposals must remain valid for 90 calendar days from proposal submission date.

Submission of Proposals: The technical and financial proposals should be submitted separately, both clearly marked with the Procurement Reference Number above, the Consultant’s name, AFR and either “Technical Proposal” or “Financial Proposal” as appropriate.

Proposals (both technical and financial) must be submitted electronically to: procurement02@afr.rw with clear subject line: “AFR/RFP-MOBILE APP/NOV/2025.” and submitted by Friday December 12, 17:00 HRS CAT.

Note: Proposals must be submitted in PDF format and as attachments to the email, any proposal submitted as a link won’t be considered.

Language of the tender and mode of communication

The medium of communication shall be in writing. The bid, as well as all correspondence and documents relating to the bid exchanged by the Bidder and AFR, shall be written in English.

Amendment to the tender document

At any time prior to the deadline for submission of bids, AFR may amend the tender document by issuing an addendum. Any addendum issued shall be part of the tender document and shall be communicated in writing via the AFR website.

To give prospective Bidders reasonable time in which to take an addendum into account in preparing their bids, AFR may, at its discretion, extend the deadline for the submission of bids; in which case all rights and obligations of AFR and Bidders previously subject to the deadline shall thereafter be subject to the deadline as extended.

Late bids

AFR shall not consider any bid that arrives after the deadline for submission of bids.  Any bid received by AFR after the deadline for submission of bids shall be declared late and rejected.

  - SECTION 2: ELIGIBILITY CRITERIA

You are required to meet the following criteria to be eligible to participate in the procurement exercise:

- Have the legal capacity to enter into a contract.

- Not be insolvent, in receivership, bankruptcy or being wound up or subject to legal proceedings for any of these circumstances.

- Not have had your business activities suspended/debarred

- Have fulfilled your obligations to pay taxes.

- Not having a conflict of interest in relation to this procurement requirement.

We require you to submit copies of the following documents as evidence of eligibility attached to your bid and sign the declaration in the Technical Proposal Submission Sheet:

Eligibility criteria:

- Certificate of Incorporation or Trading license /Certificate of Registration.

- Evidence of statutory compliance such as a valid tax clearance certificate.

- Signed copy of the enclosed code of AFR’s ethical conduct in business for bidders and services providers.

- Confirmation that your technical bid is maximum 15 pages (excluding any annexes)

NOTE: Failure to submit the above required documents may lead to disqualification from Technical and Financial evaluation.

  - SECTION 3: EVALUATION OF PROPOSALS

Evaluation of Proposals: The evaluation of Proposals will use the Quality-Cost Based methodology as detailed below:

- Preliminary examination to determine eligibility (as defined below) and administrative compliance to this Request for Proposals on a pass/fail basis;

- Detailed Technical evaluation will contribute 80%;

- Financial scores will be allocated 20% to determine the best evaluated bid.

Proposals failing at any stage will be eliminated and not considered in subsequent stages.

Technical Criteria: Proposals shall be awarded scores out of the maximum number of points as indicated below.

| Dimensions | Technical Evaluation Criteria | Weighting |
| --- | --- | --- |
| Consulting firm | Demonstrated track record in designing and developing mobile applications at scale, preferably in the public sector or agriculture-related domains. | 10 |
|  | Experience delivering offline-first and low-connectivity mobile solutions. Proof of similar projects should be submitted. | 5 |
|  | Prior work in user-centered design, accessibility, and inclusiveness (multilingual, low-literacy contexts). Proof of similar projects should be submitted. | 5 |
| Qualification of key experts | The Team Leader must demonstrate strong capability to plan, coordinate, and deliver all work packages while monitoring timelines, deliverables, and risks across the project lifecycle. They should have at least seven years of ICT project management experience, with specific experience managing mobile application development or DPI-related projects and working with agile methodologies such as Scrum or Kanban. Proven ability to lead multidisciplinary teams, ensure effective collaboration between developers, designers, testers, and trainers, maintain project documentation, and provide clear progress reporting to stakeholders is essential. A detailed CV is required to assess past work experience | 10 |
|  | Team: The UI/UX Designer should demonstrate strong capability in conducting user research, interviews, and usability studies, and translating insights into personas, journey maps, wireframes, and prototypes. They must have at least four years of UI/UX design experience for mobile platforms, including proven work on Android applications aligned with Material Design guidelines, hands-on usability testing, and designing for accessibility and inclusiveness. The role requires designing responsive, user-friendly interfaces, maintaining a consistent design system, and optimizing experiences for multilingual and low-connectivity environments. Experience leading participatory design workshops is desirable. A detailed CV is required to assess past work experience. | 7 |
|  | The Lead Mobile Developer should demonstrate strong capability in designing and developing Android applications using Java/Kotlin and the Android SDK, including implementing offline-first architectures with reliable synchronization and optimizing performance for storage, battery, and network usage. They must have at least five years of mobile development experience, with a minimum of three years working directly with Android SDK and Java/Kotlin, and proven experience building applications for low-bandwidth environments and integrating secure APIs with OAuth2. Responsibilities also include unit testing, debugging, troubleshooting, and producing clear technical documentation. Experience mentoring junior developers or leading development modules is an advantage. A detailed CV is required to assess past work experience. | 7 |
|  | The QA Specialist should demonstrate strong capability in developing and executing test plans for mobile application functionality, performance, and usability, including unit, regression, and usability testing. They must have at least four years of software testing or QA experience, with specific experience testing Android applications, including offline-first apps, validating performance in low-power and low-bandwidth environments, and ensuring compliance with security and accessibility standards. Familiarity with automated testing frameworks and testing for accessibility and multilingual support is required. Ability to coordinate testing activities is desirable. A detailed CV is required to assess past work experience. | 6 |
| Methodology and approach | Clarity and feasibility of the proposed technical approach to mobile application development | 10 |
|  | Inclusion of a structured and realistic work plan with well-defined activities, timelines, deliverables, and milestones. | 10 |
|  | Integration of quality assurance processes, including comprehensive test cases (offline-first, security, performance, accessibility). | 10 |
| Sub-Total Technical |  | 80 |
| Total for Financial proposal (Value for money based on fee rates, inputs, and total costs of the assignment) |  | 20 |
| Total |  | 100 |

Minimum technical score: The mark required to pass the technical evaluation is 70% of the Technical Score.

Financial Criteria:

Pricing information should not appear in any other section of the proposal other than the financial proposal.

Financial scores shall be determined by awarding a maximum of 20 points to the lowest priced proposal that has passed the minimal technical score and giving all other proposals a score which is proportionate to this.

Total scores: Total scores shall be determined using a weighting of 80% for technical proposals and a weighting of 20% for financial proposals.

Currency: Proposals should be priced in Rwandan Francs

Best Evaluated Bid: The best evaluated bid shall be the firm with the highest combined score and shall be recommended for award of contract.

Right to Reject: AFR reserves the right to accept or reject any proposal or to cancel the procurement process and reject all proposals at any time prior to contract signature and issue by AFR, without incurring any liability to Consultants.

AFR reserves the right, at its sole discretion, to reject all proposals received and seek fresh proposals, to negotiate further with one or more of the bidders, to defer the award of a contract or to cancel the competition and make no contract award, if appropriate.

SECTION 4: TECHNICAL PROPOSAL SUBMISSION SHEET

[Complete this form with all the requested details and submit it as the first page of your technical proposal, with the documents requested above attached. Ensure that your technical proposal is authorised in the signature block below. A signature and authorisation on this form will confirm that the terms and conditions of this RFP prevail over any attachments. If your proposal is not authorised, it may be rejected.]

| Proposal Addressed to: | Access to Finance Rwanda |
| --- | --- |
| Date of Technical Proposal: |  |
| Procurement Reference Number: |  |
| Subject of Procurement: |  |

We offer to provide the services described in the Statement of Requirements, in accordance with the terms and conditions stated in your Request for Proposals referenced above.

We confirm that we are eligible to participate in public procurement and meet the eligibility criteria specified in Part 1: Proposal Procedures of your Request for Proposals.

We have signed and undertake to abide by the Code of Ethical Conduct for Bidders and Providers attached during the procurement process and the execution of any resulting contract;

Our proposal shall be valid until ___________________ [insert date, month and year] and it shall remain binding upon us and may be accepted at any time before or on that date;

I/We enclose a separately sealed financial proposal.

Technical Proposal Authorised By:

| Signature: |  | __________________________ |  | Name: |  | ____________________________ |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Position: | __________________________ |  | Date: |  | ____________________________ |  |
| Authorised for and on behalf of: |  |  |  |  | (DD/MM/YY) |  |
| Company: |  |  |  |  |  |  |
| Address: | ________________________________________________________________ |  |  |  |  |  |

CODE OF ETHICAL CONDUCT IN BUSINESS FOR BIDDERS AND SERVICES PROVIDERS

- Ethical Principles

Bidders and providers shall at all times-

- maintain integrity and independence in their professional judgement and conduct;

- comply with both the letter and the spirit of-

- the laws of Rwanda; and

- any contract awarded.

- avoid associations with businesses and organizations which are in conflict with this code.

- Standards

Bidders and providers shall-

- strive to provide works, services and supplies of high quality and accept full responsibility for all works, services or supplies provided;

- comply with the professional standards of their industry or of any professional body of which they are members.

- Conflict of Interest

Bidders and providers shall not accept contracts which would constitute a conflict of interest with, any prior or current contract with AFR. Bidders and providers shall disclose to all concerned parties those conflicts of interest that cannot reasonably be avoided or escaped.

- Confidentiality and Accuracy of Information

(1) Information given by bidders and providers in the course of procurement processes or the performance of contracts shall be true, fair and not designed to mislead.

(2) Providers shall respect the confidentiality of information received in the course of performance of a contract and shall not use such information for personal gain.

- Gifts and Hospitality

Bidders and providers shall not offer gifts or hospitality directly or indirectly, to staff of AFR that might be viewed by others as having an influence on a government procurement decision.

- Inducements

(1) 	Bidders and providers shall not offer or give anything of value to influence the action of a public official in the procurement process or in contract execution.

(2)	Bidders and providers shall not ask a public official to do anything which is inconsistent with the Act, Regulations, Guidelines or the Code of Ethical Conduct in Business.

- Fraudulent Practices

Bidders and providers shall not-

- collude with other businesses and organisations with the intention of depriving AFR of the benefits of free and open competition;

- enter into business arrangements that might prevent the effective operation of fair competition;

- engage in deceptive financial practices, such as bribery, double billing or other improper financial practices;

- misrepresent facts in order to influence a procurement process or the execution of a contract to the detriment of AFR; or utter false documents;

- unlawfully obtain information relating to a procurement process in order to influence  the process or execution of a contract to the detriment of the AFR;

- withholding information from the Procuring Disposing Entity during contract execution to the detriment of the AFR.

I ................................................ agree to comply with the above code of ethical conduct in business.

----------------------------------					-----------------------------

AUTHORISED SIGNATORY			              NAME OF CONSULTANT

  - SECTION 5:	FINANCIAL PROPOSAL SUBMISSION SHEET

[Complete this form with all the requested details and submit it as the first page of your financial proposal, with the documents requested above attached. Ensure that your proposal is authorised in the signature block below. A signature and authorisation on this form will confirm that the terms and conditions of this RFP prevail over any attachments. If your proposal is not authorised, it may be rejected. The total price of the proposal should be expressed in the currency or currencies permitted in the instructions above.]

| Proposal Addressed : | AFR |
| --- | --- |
| Date of Financial Proposal: |  |
| Procurement Reference Number: |  |
| Subject of Procurement: |  |

The total price of our proposal is: _______________.

We confirm that the rates quoted in our Financial Proposal are fixed and firm for the duration of the validity period and will not be subject to revision or variation.

Financial Proposal Authorised By:

| Signature: | __________________________ | Name: | ____________________________ |
| --- | --- | --- | --- |
| Position: | __________________________ | Date: | ____________________________ |
| Authorised for and on behalf of: |  |  | (DD/MM/YY) |
| Company: | ________________________________________________________________ |  |  |
| Address: | ________________________________________________________________ |  |  |

Breakdown of Prices

[Complete this form with details of all your costs and submit it as part of your financial proposal. Where your costs are in more than one currency, submit a separate form for each currency. Authorise the rates quoted in the signature block below.]

Procurement Reference Number:	______________________________

Currency of Costs:			______________________________

| PROFESSIONAL FEES |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name and Position of Personnel | Input Quantity | Unit of Input | Rate | Total Price | Total Price (inclusive taxes) |
| TOTAL: |  |  |  |  |  |

| REIMBURSABLE EXPENSES (If applicable) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Description of Cost | Quantity | Unit of Measure | Unit Price | Total Price |
| Standard Economy flights |  |  |  |  |
| Airport transfers |  |  |  |  |
| Visa |  |  |  |  |
| Accommodation |  |  |  |  |
| Local transport and Communication |  |  |  |  |
| TOTAL: |  |  |  |  |

NB: AFR eligible reimbursable expenses includes standard economy flight, accommodation, and airport transfers expenses, local transport, communication, visa, and they should be reasonable and in line with AFR guidelines.

##### TOTAL COST PRICE IN CURRENCY: ____________________

Breakdown of total price Authorised By:

| Signature | __________________________ | Name: | ____________________________ |
| --- | --- | --- | --- |
| Position: | __________________________ | Date: | ____________________________ |
| Authorised for and on behalf of: |  |  | (DD/MM/YY) |
| Company: | ________________________________________________________________ |  |  |

TERMS OF REFERENCE:

# Mobile Application development of the Agriculture Management Information System (AMIS)

# List of Acronyms

# RISA: Rwanda Information Society Authority

# API: Application Programming Interface

# AFR: Access to Finance Rwanda

# MINAGRI: Ministry of Agriculture and Animal Resources

# DPI: Digital Public Infrastructure

# AMIS: Agriculture management information system

# About Access to Finance Rwanda

Access to Finance Rwanda (AFR) is a Rwandan not for profit company established in 2010 to promote financial inclusion and financial sector development. AFR is currently funded by Sweden, Jersey Overseas Aid, and the MasterCard Foundation.

AFR is part of the broader Financial Sector Deepening (FSD) network in Africa that seeks to create a transformative impact on ending poverty by supporting efforts to improve financial inclusion and financial sector development through helping policy makers, regulators, financial service providers and markets drive a more inclusive and sustainable economic growth.

AFR supports the removal of systemic barriers that hinder access to and use of financial services by low-income people, particularly the rural poor, women, youth and MSMEs, and supports the development and provision of financial services including savings, credit, insurance, investment, payments, and remittances.

AFR is guided by the Market System Development (MSD) approach recognising that efforts to increase financial inclusion and financial sector development must be market-led, profitable and sustainable. For more details visit our website: (www.afr.rw).

# About Digital Public Infrastructure

The Digital Public Infrastructure (DPI) Program sits under the Rwanda Information Society Authority (RISA), which leads the country’s digital transformation agenda by driving the design, coordination, and implementation of foundational digital systems. DPI encompasses core enablers such as digital identity, digital payments, and data exchange platforms that ensure secure, inclusive, and interoperable service delivery.

The agriculture management information system (AMIS) is set to be Agriculture sector specific DPI which translates into following the next DPI design principles in the architecture, implementation, deployment of several modules and components:

- Interoperability: AMIS will ensure seamless data and service exchange across government systems, private sector platforms, and farmer-facing applications. It will adopt open standards, semantic data models, and standardized APIs to enable integration without custom connectors. This guarantees that agricultural information can flow securely and consistently across the ecosystem.

- Minimalistic/Reusable building blocks:  AMIS will be designed as a collection of modular, lightweight components that address specific functional needs such as farmer registration, subsidy management, or market information. Each module will be built for reuse across different programs and sectors, avoiding duplication of effort. This approach ensures scalability, cost-effectiveness, and flexibility for future expansion.

- Built for inclusiveness: AMIS will prioritize universal accessibility by supporting multiple access channels (web, mobile, USSD, offline) and local languages. It will be designed for low-literacy and low-connectivity environments, ensuring that marginalized groups, including smallholders and women farmers, are not left behind. Inclusiveness will be embedded at both the design and governance levels.

- Federated and decentralized: Instead of centralizing all data, AMIS will adopt a federated architecture where data remains with the systems of record (e.g., land registry, financial systems, cooperatives). Interoperability layers will enable secure exchange while maintaining autonomy and ownership for participating entities. This model reduces single points of failure and builds trust among stakeholders.

- Security & privacy: AMIS will follow security and privacy by design, embedding safeguards from the ground up. Sensitive agricultural and personal data will be protected through encryption, role-based access controls, data minimization, and consent management. Continuous monitoring and compliance with national data protection law will ensure AMIS remains a trusted platform.

# Background

The Ministry of Agriculture and Animal Resources is committed to ensuring that every farmer can access a wide range of financial, advisory, and support services tailored to their specific needs. To achieve this, it has become essential to digitalize several key components that directly connect to farmers, enabling all participants in the agricultural ecosystem to access accurate farmer information and design personalized, high-impact programs.

The identified farmer-facing components currently being digitalized include:

- Food Basket Sites Management

- Livestock & Animal Resources Management & Health Card

- Livestock Insurance

- Veterinarians & Agronomists Registration and Licensing

- Dairy Value Chain

- Crop Recommendations

- Pest and Disease Control

- Farm Services (including e-Extension and weather services)

- Farm Credit Management

- MIS Reporting and Analytics

- Market Linkage (including Crop Insurance)

- Farm Inputs and Subsidy Management

- Export Crops Value Chain

- AMIS Financials

Through the digitalization of these components, AMIS will ensure that farmers have access to financial services, modern farming advice, and market opportunities, empowering them to grow more resilient and profitable businesses. At the same time, the platform will create value for all key stakeholders in the agricultural sector:

- Development Partners:

  - Harness data-driven agricultural innovation

  - Identify targeted investment opportunities

  - Advance research and development

  - Strengthen monitoring and evaluation of agricultural initiatives

- Private Sector:

  - Improve supply chain efficiency and transparency

  - Drive new product and service innovation

  - Expand financial and insurance offerings tailored to farmers

- Government:

  - Deliver stronger agricultural extension services

  - Foster sustainable agricultural development

  - Enable evidence-based policymaking through real-time data

# Objective of the assignment

The objective of this assignment is to engage a qualified firm to support the AMIS development team in designing, developing, and deploying a mobile application that extends AMIS services to end-users, with a focus on inclusiveness, accessibility, and usability in low-connectivity environments. The firm will bring proven technical expertise in mobile application development, offline-first design, user-centred research, and API integration to ensure the solution is robust, scalable, and aligned with sectoral needs. In addition, the firm will support the AMIS team in establishing best practices for UX/UI design across mobile and web applications, quality assurance for mobile applications, and mobile deployment, while building local capacity through training and knowledge transfer to ensure long-term sustainability.

# Scope of Work

Work Package 1: User experience (UX) Research and design

This work package will ensure that the mobile application is user-centred, intuitive, and inclusive by applying design thinking and evidence-based practices. It emphasizes accessibility, usability in low-bandwidth environments, and alignment with DPI inclusiveness principles.

Key activities under this work package include:

- Conduct user research to understand needs, pain points, and behaviors.

- Develop user personas, journey maps, and prototypes to guide workflows.

- Conduct usability testing and refine designs based on feedback.

- Optimize for accessibility, responsiveness, and multilingual support.

- Apply inclusive design principles to serve diverse end-user groups.

Work Package 2: User Interface (UI) Design and System Development

This work package will deliver a coherent and engaging user interface that adheres to Material Design guidelines and ensures a consistent look and feel across the app. It includes the development of a design system to maintain visual and functional consistency.

Key activities under this work package include:

- Design responsive and user-friendly interfaces following Material Design guidelines.

- Create and maintain a consistent design system (typography, colors, components).

- Collaborate with developers to ensure design fidelity during implementation.

- Optimize UI for cross-platform adaptability and multilingual support.

- Document design workflows and user interactions.

Work Package 3: Mobile Application Architecture and Development

This work package will focus on designing and developing a native mobile application for AMIS that ensures reliability, scalability, and secure integration with backend systems. The app will follow an offline-first approach to serve users in low-connectivity areas while maintaining performance and security

Key activities under this work package include:

- Design and develop Android applications using Java/Kotlin and the Android SDK.

- Implement offline-first architecture with data synchronization to RESTful APIs.

- Optimize performance with efficient storage, network usage, and battery management.

- Implement secure authentication and authorization workflows (e.g., OAuth2).

- Collaborate with backend developers to ensure seamless API integration.

- Conduct unit testing, debugging, and troubleshooting.

Work Package 4: Quality Assurance and Continuous Improvement

This work package will guarantee app reliability, security, and user satisfaction through structured testing (from unit to field usability), clear test case design, and continuous improvement loops. It prioritizes the realities of low-bandwidth/low-power contexts and offline-first synchronization.

Key activities under this work package include:

- Define a QA strategy and test plan, including scope, environments, acceptance criteria, and reporting cadence.

- Develop and execute test plans for mobile app performance, functionality, and usability.

- Conduct unit, regression, and usability testing.

- Validate performance in low-power, low-bandwidth environments.

- Document bugs, track resolutions, and report on testing outcomes.

- Ensure compliance with security and accessibility standards.

Work Package 5: User Training and Capacity Building

This work package will focus on equipping end-users and administrators with the knowledge and skills to effectively use and manage the AMIS mobile application. It emphasizes inclusiveness, practical hands-on training, and sustainability to ensure the solution is fully adopted and utilized, even in low-connectivity environments.

Key activities under this work package include:

- Develop user training materials, including manuals, quick-start guides, and video tutorials.

- Conduct training sessions and workshops for different user groups (farmers, extension officers, administrators).

- Deliver hands-on demonstrations of the app’s core features, including offline usage and synchronization.

- Train administrators on user management, troubleshooting, and reporting features.

- Gather feedback during training sessions to refine materials and identify ongoing support needs.

- Provide knowledge-transfer resources for local trainers to continue capacity building beyond the project timeline.

# Deliverables

Work Package 1: User Experience (UX) Research and Design

- User research report (personas, user journeys, and design insights).

- Wireframes, prototypes, and workflow diagrams.

- Usability testing reports with recommendations.

- Final UX design guidelines emphasizing inclusiveness and low-connectivity use.

- Accessibility compliance checklist.

Work Package 2: User Interface (UI) Design and System Development

- Complete design system (typography, colors, components, UI kits).

- High-fidelity mockups of all screens.

- UI specification documents for developers.

- UI implementation validated against Material Design standards.

- Design documentation (style guide, workflows).

Work Package 3: Mobile Application Architecture and Development

- Approved Mobile Application Architecture Blueprint and accompanying technical design documentation.

- Fully developed Android Mobile Application with demonstrated offline-first capabilities and synchronization workflows.

Complete Source Code Repository (with version history, inline documentation, and build instructions).

Work Package 4: Quality Assurance and continuous improvement

- QA strategy and comprehensive test plan.

- Approved Quality Assurance Report summarizing all conducted Q&A sessions, testing activities, and outcomes.

- Test case suite (unit, integration, performance, security, offline-first, accessibility).

- Automated Test Suite integrated into the CI/CD pipeline, with sample reports demonstrating execution results.

- Usability test reports.

- Defect logs, resolution tracking, and final acceptance test report.

Work Package 5: User Training and Capacity Building

- Approved Training Package including manuals & user guides, and video tutorials.

- Training Workshop Reports with attendance records, materials used, and evaluation summaries.

- Administrator training toolkit (user management, system configuration, and troubleshooting).

- Feedback and Evaluation Report summarizing participant feedback and learning outcomes.

- Knowledge-transfer package for local trainers.

# Duration of the assignment

The assignment is expected to be completed within a total period of 217 working days, to be undertaken between 01 November 2025 and 31 August 2026. The selected firm will be required to organize its work plan to ensure that all deliverables are completed and submitted within this timeframe.

# Reporting and Feedback

The Contractor shall work closely with and under the oversight of MINAGRI throughout the assignment, ensuring full alignment with the objectives, standards, and priorities of the AMIS project.

The Contractor shall submit periodic progress reports detailing the activities undertaken, and outputs achieved under each work package. Each report shall explicitly link the work performed to the defined deliverables and milestones in the approved work plan.

All deliverables shall be submitted to MINAGRI for technical review and approval. Upon MINAGRI’s approval, the deliverables shall then be forwarded to AFR for joint final approval.

The performance of the Contractor shall be evaluated by MINAGRI based on the:

- Achievement and quality of deliverables and milestones set out in the approved work plan

- Compliance with agreed timelines and technical standards

- Responsiveness to feedback and collaboration during implementation

# Human resources

The Contractor shall propose a multidisciplinary team with demonstrated experience in mobile application development, user-centred design, offline-first solutions, API integration, quality assurance, training. The team shall collectively ensure that all work packages—including mobile app architecture and development, UX research, UI design, quality assurance and user training are delivered within the stipulated timeframe and to the required quality standards.

The minimum personnel structure shall include:

Project Manager/Team leader (Mobile Application Development)

Tasks:

- Oversee planning, coordination, and delivery of all work packages.

- Monitor timelines, deliverables, and risks across the project lifecycle.

- Facilitate collaboration between developers, designers, testers, and trainers.

- Report progress to stakeholders and ensure compliance with project objectives.

- Maintain documentation for sustainability and handover.

Qualifications:

- Education/Training: Degree in IT Project Management, Computer Science, or related field.

- Language: Proficiency in English (written and spoken); French/Kinyarwanda is an advantage.

- General Professional Experience: At least 7 years in ICT project management.

- Specific Professional Experience:

  - Experience managing mobile applications or DPI-related projects.

  - Familiarity with agile project management (Scrum, Kanban).

- Leadership/Management Experience: Proven ability to lead multidisciplinary teams.

2. UI/UX Designer

Tasks:

- Conduct user research, interviews, and usability studies.

- Create user personas, journey maps, wireframes, and prototypes.

- Design responsive, user-friendly interfaces aligned with Material Design.

- Maintain a consistent design system (typography, color, components).

- Conduct usability testing and iterate designs based on feedback.

- Optimize designs for multilingual and low-connectivity contexts.

Qualifications:

- Education/Training: Bachelor's degree in design, HCI, or related field.

- Language: Proficiency in English (written and spoken); knowledge of local languages is an asset.

- General Professional Experience: At least 4 years in UI/UX design for mobile platforms.

- Specific Professional Experience:

  - Proven work on Android apps following Material Design guidelines.

  - Experience conducting user research and usability testing.

  - Designing for accessibility and inclusiveness.

- Leadership/Management Experience: Experience leading participatory design workshops desirable.

Mobile Application Developer (Lead)

Tasks:

- Design and develop the Android application using Java/Kotlin and Android SDK.

- Implement offline-first architecture with robust synchronization.

- Optimize performance for storage, battery, and network usage.

- Integrate APIs securely with OAuth2 and ensure data protection.

- Conduct unit testing, debugging, and troubleshooting.

- Produce technical documentation for functionality and workflows.

Qualifications:

- Education/Training: Bachelor's degree in computer science, Software Engineering, or related field.

- Language: Proficiency in English (written and spoken);

- General Professional Experience: At least 5 years in mobile application development.

- Specific Professional Experience:

  - Minimum 3 years’ experience with Android SDK, Java/Kotlin.

  - Experience in offline-first mobile apps with synchronization to RESTful APIs.

  - Proven work on apps optimized for low-bandwidth environments.

Leadership/Management Experience: Experience mentoring junior developers or leading a development module is an advantage. Quality Assurance & Testing Specialist

Tasks:

- Develop and execute test plans for mobile app performance, functionality, and usability.

- Conduct unit, regression, and usability testing.

- Validate performance in low-power, low-bandwidth environments.

- Document bugs, track resolutions, and report on testing outcomes.

- Ensure compliance with security and accessibility standards.

Qualifications:

- Education/Training: bachelor’s degree in computer science, IT, or related field.

- Language: Proficiency in English (written and spoken).

- General Professional Experience: At least 4 years in software testing or QA.

- Specific Professional Experience:

  - Mobile app testing (Android focus) including offline-first apps.

  - Familiarity with automated testing frameworks.

  - Experience testing for accessibility and multilingual support.

- Leadership/Management Experience: None required, but ability to coordinate testing activities is desirable.

# Competencies and requirements/Evaluation Criteria

The table below summarizes the required individual consultant competencies and experience that also constitute the main evaluation criteria.

| Dimensions | Technical Evaluation Criteria | Weighting |
| --- | --- | --- |
| Consulting firm | Demonstrated track record in designing and developing mobile applications at scale, preferably in the public sector or agriculture-related domains. | 10 |
|  | Experience delivering offline-first and low-connectivity mobile solutions. Proof of similar projects should be submitted. | 5 |
|  | Prior work in user-centered design, accessibility, and inclusiveness (multilingual, low-literacy contexts). Proof of similar projects should be submitted. | 5 |
| Qualification of key experts | The Team Leader must demonstrate strong capability to plan, coordinate, and deliver all work packages while monitoring timelines, deliverables, and risks across the project lifecycle. They should have at least seven years of ICT project management experience, with specific experience managing mobile application development or DPI-related projects and working with agile methodologies such as Scrum or Kanban. Proven ability to lead multidisciplinary teams, ensure effective collaboration between developers, designers, testers, and trainers, maintain project documentation, and provide clear progress reporting to stakeholders is essential. A detailed CV is required to assess past work experience | 10 |
|  | Team: The UI/UX Designer should demonstrate strong capability in conducting user research, interviews, and usability studies, and translating insights into personas, journey maps, wireframes, and prototypes. They must have at least four years of UI/UX design experience for mobile platforms, including proven work on Android applications aligned with Material Design guidelines, hands-on usability testing, and designing for accessibility and inclusiveness. The role requires designing responsive, user-friendly interfaces, maintaining a consistent design system, and optimizing experiences for multilingual and low-connectivity environments. Experience leading participatory design workshops is desirable. A detailed CV is required to assess past work experience. | 7 |
|  | The Lead Mobile Developer should demonstrate strong capability in designing and developing Android applications using Java/Kotlin and the Android SDK, including implementing offline-first architectures with reliable synchronization and optimizing performance for storage, battery, and network usage. They must have at least five years of mobile development experience, with a minimum of three years working directly with Android SDK and Java/Kotlin, and proven experience building applications for low-bandwidth environments and integrating secure APIs with OAuth2. Responsibilities also include unit testing, debugging, troubleshooting, and producing clear technical documentation. Experience mentoring junior developers or leading development modules is an advantage. A detailed CV is required to assess past work experience. | 7 |
|  | The QA Specialist should demonstrate strong capability in developing and executing test plans for mobile application functionality, performance, and usability, including unit, regression, and usability testing. They must have at least four years of software testing or QA experience, with specific experience testing Android applications, including offline-first apps, validating performance in low-power and low-bandwidth environments, and ensuring compliance with security and accessibility standards. Familiarity with automated testing frameworks and testing for accessibility and multilingual support is required. Ability to coordinate testing activities is desirable. A detailed CV is required to assess past work experience. | 6 |
| Methodology and approach | Clarity and feasibility of the proposed technical approach to mobile application development | 10 |
|  | Inclusion of a structured and realistic work plan with well-defined activities, timelines, deliverables, and milestones. | 10 |
|  | Integration of quality assurance processes, including comprehensive test cases (offline-first, security, performance, accessibility). | 10 |
| Sub-Total Technical |  | 80 |
| Total for Financial proposal (Value for money based on fee rates, inputs, and total costs of the assignment) |  | 20 |
| Total |  | 100 |